ADAFRUIT IO CONTROLLED CAMERA

WITH DIRECTIONAL POINTING CONTROL

Thomas Trickel

Salish Kootenai College

July 5, 2025

Security cameras are used to enhance safety and security. The images taken by the security camera should be available remotely, ideally via the Internet. It is also desirable if the direction that security cameras are pointing can be remotely controlled.

This project will create a camera that can be controlled from Adafruit IO. The camera will be mounted on an XY platform with servo motors to control the direction the camera is pointing. Adafruit IO will be used as the user interface to control both the direction the camera is pointing and the taking of images.

Needs

· Several parts of the camera mount will need to be 3D printed so ready access to a 3D printer is needed.

· Beyond the parts supplied in the Sunfounder kit an additional servo motor will be needed.
Literature Review
author unknown (2025, 7, 5), “Building a Raspberry Pi Security Camera”, nabto, https://www.nabto.com/build-raspberry-pi-security-camera/
Methodology
Week 1: (June 14-20)

Goal 1: Print parts for camera mount
Goal 2: Get servo motors controlled via Adafruit IO
Goal 3: Create script to take image via Raspberry Pi camera

Monday – check out 3D printer from SKC & begin printing parts
Tuesday – get servo motors connected to Raspberry Pi controlled via Adafruit IO
Wednesday – work at Freecycles Missoula all day
Thursday – complete camera control script
Friday – run example script on RPi via button press on Adafruit IO

Date/Time for Conference with Mentor June 16 3:30pm
Date/Time to Email Progress to Mentor June 15 6pm
Week 2: (June 21-27)

Goal 1: Print parts for camera mount
Goal 2: Get servo motors controlled via Adafruit IO
Goal 3: Create script to take image via Raspberry Pi camera

Monday – check out 3D printer from SKC & begin printing parts
Tuesday – get servo motors connected to Raspberry Pi controlled via Adafruit IO
Wednesday – work at Freecycles Missoula all day
Thursday – complete camera control script
Friday – run example script on RPi via button press on Adafruit IO

Date/Time for Conference with Mentor June 22 3:30pm
Date/Time to Email Progress to Mentor June 21 6pm
Week 3: (June 21- July 4)

Goal 1: Print parts for camera mount
Goal 2: Get servo motors controlled via Adafruit IO
Goal 3: Create script to take image via Raspberry Pi camera
Monday – check out 3D printer from SKC & begin printing parts
Tuesday – get servo motors connected to Raspberry Pi controlled via Adafruit IO
Wednesday – work at Freecycles Missoula all day
Thursday – complete camera control script
Friday – run example script on RPi via button press on Adafruit IO
Date/Time for Conference with Mentor July 1 3:30pm
Date/Time to Email Progress to Mentor June 30 6pm
Week 4: (July 5-11)

Goal 1: Complete assembly/integration of project
Goal 2: Complete Poster
Goal 3: 
Monday – assembly/integration of project
Tuesday – work on poster
Wednesday – work at Freecycles Missoula all day
Thursday – complete poster
Friday – Final Project report due
Date/Time for Conference with Mentor July 8 3:30pm
Date/Time to Email Progress to Mentor July 7 3:30pm
